## Slide 1
SPEC-DRIVEN DEVELOPMENT • TODO PILOT
Where Does SDD Fit in Scrum?
A Scrum team perspective — practical guidance from the Todo pilot, based on what we observed rather than framework theory. The process is tool-agnostic; GitHub Spec Kit was the tool used in the pilot.
Enterprise Architecture • GenAI Team • September 2026
Prepared by Mahantesh Pujar
ADO Story
↓
Refinement
↓
Sprint Planning
↓
Development
↓
Test / Review / PR
green = where SDD adds value
Notes: Framing: this deck answers the question every Scrum team asks first — "we already have Scrum, ADO and Git; where does SDD fit?" Everything here is from the Todo pilot in EA-SDD-Experiment.

## Slide 2
SDD Todo Pilot • Scrum Team Perspective
2
We Already Have Scrum. Where Does SDD Fit?
A practical view from the Todo pilot — for teams that already work comfortably with ADO, Scrum, Git and testing
ADO Story
→
Refinement
→
Sprint Planning
→
Development
→
Test / Review / PR
SDD can help here
Clarify behavior before commitment
SDD can help here
Plan, implement and check alignment with the spec
Scrum stays. ADO stays. Git/PR stays. BA/PO/QA roles stay.
The question is not “How do we replace Scrum with SDD?” It is “Where can SDD reduce ambiguity and rework inside the Scrum process we already use?”
Notes: SDD is not a new process. It plugs into two places: refinement (clarify before commitment) and development (plan, implement, check alignment). Nothing else in the Scrum flow moves.

## Slide 3
SDD Todo Pilot • Scrum Team Perspective
3
What Actually Changes for My Team?
Very little in the delivery process — SDD adds structured reasoning at selected points
What we already do
For an SDD-selected story
ADO User Story
↓
Backlog Refinement
↓
Sprint Planning
↓
Development
↓
Testing / Review / PR
ADO User Story
↓
Refinement + define expected behavior / clarify
↓
Story becomes ready
↓
Sprint Planning
↓
Technical plan / tasks / consistency check / implement / converge
↓
Testing / Review / PR
No separate SDD sprint. No replacement for ADO. No requirement to use the full SDD path for every story.
Notes: Left is the flow the team runs today. Right is the same flow for a story the team chose for SDD — only the green steps are new, and they sit inside refinement and development.

## Slide 4
SDD Todo Pilot • Scrum Team Perspective
4
The Process Is Tool-Agnostic
SDD is a set of activities inside Scrum. GitHub Spec Kit is the tool the pilot used — another framework can slot into the same steps.
SDD activity (generic) | Purpose | When | Spec Kit reference used in the pilot
Define expected behavior | Structure the story into scenarios, rules and edge cases; surface gaps | Before planning | /speckit.specify → spec.md
Clarify | Resolve material ambiguity one question at a time; keep the rest as Outstanding Questions | Before planning | /speckit.clarify
Readiness check | Material questions resolved, ADO AC updated, spec synchronized | Before planning | Team review + ADO update
Technical plan | Choose the implementation approach for the story | In sprint | /speckit.plan → plan.md
Task breakdown | Actionable work traceable to story phases | In sprint | /speckit.tasks → tasks.md
Consistency check | Spec ↔ plan ↔ tasks aligned before coding | In sprint | /speckit.analyze
Implement | Build the selected scope | In sprint | /speckit.implement
Converge | Check code against intended behavior; remaining gaps | In sprint | /speckit.converge
Targeted quality gate | Optional checklist where it adds value | In sprint | /speckit.checklist (optional)
Adoption rule: teams adopt the activities, checkpoints and ADO rules in this deck. The tool behind each step — Spec Kit today, another SDD framework, Copilot custom prompts or in-house templates tomorrow — can change without changing the process.
Notes: Bijesh’s point from the review: once the process is defined, the tool can be swapped. Everything after this slide uses the generic activity names; Spec Kit commands appear only as the pilot reference.

## Slide 5
SDD Todo Pilot • Scrum Team Perspective
5
The Pilot: One Small Todo App, Two Delivery Paths
How does SDD fit into a normal ADO + Scrum flow, and when is the additional structure useful?
7
user stories
5
SDD candidates
2
delivery paths
Todo was deliberately small so the complete lifecycle could be simulated quickly.
ADO remained the source for user stories, acceptance criteria, sprint and status.
The experiment was designed to include both an SDD-assisted path and a normal-development path.
Tag SDD-Candidate marks the stories chosen for the SDD path — same sprint, same board.
Title | State | Points | Risk | Path
Todo Expiration | New | – | 2 - Medium | SDD
Due Date & Overdue Tracking | New | – | 2 - Medium | SDD
Replace Todo Action Text with Icons | Active | 2 | 3 - Low | Normal
Improve Todo List UX & Pagination | Active | 8 | 2 - Medium | SDD
Delete a Todo | Active | 5 | 2 - Medium | SDD
Complete a Todo | Active | 5 | 2 - Medium | SDD
Misc | Active | – | – | Normal
ADO project EA-SDD-Experiment • iteration Sprint-1 • Value Area: Business
A sprint can contain stories that benefit from SDD and stories that do not.
Notes: This is the actual backlog from EA-SDD-Experiment. Five stories were tagged SDD-Candidate; "Replace Action Text with Icons" and "Misc" ran on the normal path in the same sprint.

## Slide 6
SDD Todo Pilot • Scrum Team Perspective
6
Do I Need SDD for Every Story? — No.
Use it where structured reasoning adds value; keep simple work simple
GOOD SDD CANDIDATE
Improve Todo List UX & Pagination
Why?
Multiple behavior scenarios
Missing edge-case decisions
CRUD + pagination interaction
Clear QA implications
Result: four important decisions were made explicit before implementation.
NORMAL DEVELOPMENT
Replace Todo Action Text with Icons
Why not full SDD?
Localized UI change
Expected behavior already clear
Low reasoning value from a full feature specification
Result: normal development is the proportionate path.
During normal refinement, the team makes a lightweight suitability decision — not another approval workflow.
Quick check: multiple scenarios? unresolved edge cases? behavior that crosses features? QA needs concrete cases? → yes to any = SDD candidate
Notes: Suitability is decided in refinement by the team in a minute, not by a gate. The icon story is the counter-example: same sprint, no SDD, and that was the right call.

## Slide 7
SDD Todo Pilot • Scrum Team Perspective
7
What Will I Actually Do on an SDD-Selected Story?
Same Scrum journey — who acts, when SDD helps, and when the developer consumes the refined specification. Generic activities; Spec Kit equivalents on the tool-mapping slide.
BEFORE SPRINT PLANNING
ADO Story
Existing requirement
Who: BA / PO
→
Refinement
Discuss story + assess SDD
Who: BA + Dev + team
→
Define behavior / Clarify
Structure behavior + surface gaps
Who: AI assists; team reviews
→
Business Decision
Resolve material questions
Who: BA / PO / stakeholder
→
ADO + Spec Ready
Record decision + synchronize
Who: Team readiness
→
Sprint Planning
Estimate / commit
Who: Existing Scrum team
IN SPRINT
Technical plan
Implementation approach
→
Task breakdown
Actionable, traceable work
→
Consistency check
Spec ↔ plan ↔ tasks before coding
→
Implement
Build the story
→
Converge
Intent ↔ code check
→
QA / Review / PR
Existing completion flow
Developer consumes the reviewed/refined story + supporting spec after sprint commitment; unresolved material business questions should not be silently assumed.
Notes: Top row happens before planning and is mostly BA/PO-led with the developer participating. Bottom row is the developer working through Spec Kit commands inside the sprint. QA/Review/PR is unchanged.

## Slide 8
SDD Todo Pilot • Scrum Team Perspective
8
End-to-End SDD Journey on a Sprint Calendar
Working days for a 2-week sprint — Day 0 = Sprint Planning. Matches section 3.3 of the Operating Guide; adjust to your team’s cadence.
SPRINT N−1 • BEFORE PLANNING
SPRINT N • EXECUTION
Day -8
Story identified
Day -6
Define / Clarify
Day -4
PO decision
Day -3
Story Ready
Day 0
Sprint Planning
Day +2
Plan / Tasks
Day +8
Converge
Day +10
Review / Demo
Day | Activity (Spec Kit reference in the pilot) | Artifact | Who | Checkpoint
−8 | Requirement identified; ADO story written, tagged SDD-Candidate | ADO user story | BA / PO | 
−7 | Backlog refinement #1 — team assesses SDD suitability | — | BA + Dev + team | Suitability decision (lightweight)
−6 to −5 | Define expected behavior + clarify (/speckit.specify, /speckit.clarify); Outstanding Questions posted to ADO | Feature spec (spec.md) | Dev + BA (AI assists) | 
−4 | Spec review; PO answers material business questions | Spec clarifications | BA / PO / QA | ✔ Checkpoint 1 — business decisions
−3 | ADO acceptance criteria updated; spec synchronized; story marked Ready | ADO AC + spec | Team | ✔ Checkpoint 2 — Definition of Ready
0 | Sprint Planning — estimate and commit; developer receives refined story + spec | — | Existing Scrum team | Sprint commitment
+1 to +2 | Technical plan → task breakdown → consistency check (/speckit.plan, .tasks, .analyze) | Plan, task list | Developer | ✔ Checkpoint 3 — technical plan review (lead)
+2 to +8 | Implement; converge intent ↔ code (/speckit.implement, .converge); gaps routed via change management | Code, tests | Developer (+ BA/PO if gap) | 
+8 to +10 | QA, code review, PR merge; sprint review / demo | PR | QA / reviewers / team | ✔ Checkpoint 4 — PR approval
SDD activities begin roughly one sprint before planning, inside normal refinement. Four checkpoints — none of them new meetings.
Notes: Answers Bijesh’s ask for a concrete timeline: requirements identified ~Day −8, specs created and reviewed Day −6 to −4, AI artifacts generated at Day −6 (spec) and Day +1 (plan/tasks), developers consume the spec at sprint planning. Days are indicative for a 2-week sprint.

## Slide 9
SDD Todo Pilot • Scrum Team Perspective
9
Evidence 1 — Clarify Before Coding
US-904672 Improve Todo List UX & Pagination: the define-behavior + clarify steps (Spec Kit in the pilot) surfaced four concrete decisions before development
Original ADO story & acceptance criteria
“As a Todo user, I want the Todo list to be clear and easy to navigate, so that I can efficiently manage a larger number of Todo items.”
Clean, consistent layout
CRUD actions easy to identify
Pagination when items exceed page size
Current page / total pages or items visible
Previous/Next works
CRUD continues working with pagination
Pending/Completed visually distinct
Empty/error/validation states are clear
Clarification decisions captured back in ADO
Q1 How many Todo items should be shown on each page before pagination kicks in?
A: 10 items per page
Q2 When a user completes or deletes the last remaining Todo on the current page, what should happen?
A: Automatically show the previous page
Q3 Should the list show the total number of pages, the total number of items, or both?
A: Show current page and total pages
Q4 If a user requests a page number that doesn’t exist (beyond last page, page 0/negative), what should the product do?
A: Clamp to the nearest valid page
Page size → 10 items
Empty page → previous page
Display → page + total pages
Invalid page → clamp valid
Notes: The original AC looked complete. Specify/Clarify exposed four behaviours that were not decided. Shashidhar recorded the answers as an ADO comment, so ADO stays the record.

## Slide 10
SDD Todo Pilot • Scrum Team Perspective
10
Evidence 2 — Expose the Gap, Don’t Guess
US-904674 Due Date & Overdue Tracking: a material business question was retained as an Outstanding Question rather than assumed
Dev + BA
Gap found
→
Feature spec
Outstanding Question
→
ADO Story
Question visible
→
PO / Business
Authoritative answer
→
ADO / AC
Decision recorded
→
Spec
Decision synchronized
→
Ready
Proceed
Outstanding Questions — from the feature spec, posted to the ADO story
1. Overdue boundary: When should a Todo with a calendar due date become overdue — at the start of the next calendar day, at a specified time, or according to another business-calendar rule? FR-010
2. Overdue access: Should users view overdue Todos through an in-list filter, a separate overdue list, or both? FR-011
Clarify step — one question at a time, recorded in the spec (Spec Kit /speckit.clarify in the pilot)
When should a Todo with a calendar due date become overdue?
A — At the start of the calendar day after the due date
B — At a specific time on the due date
C — At the end of a defined working day
AI recommended Option A as simplest and most predictable — the PO still owns the decision.
Rule: a material unanswered business question remains open until the appropriate stakeholder decides it.
Notes: This is the "AI exposes gaps, does not invent behaviour" lesson in action. The overdue boundary is a business rule; Spec Kit surfaced it, recommended an option, and the team routed it to the PO instead of letting the developer or the AI pick.

## Slide 11
SDD Todo Pilot • Scrum Team Perspective
11
One Story. Five Perspectives.
US-904672 • four clarified decisions: 10 items/page • previous valid page after last-item removal • clamp invalid page • show current + total pages
DEV
Developer
Codes against explicit behavior instead of choosing pagination behavior by assumption.
BA
BA
Sees requirement gaps that were not explicit in the original story and gets them resolved during refinement.
QA
QA / Tester
Gets concrete test scenarios: page 0, negative page, beyond-last page, and last-item removal.
PO
PO / Business
Confirms expected business behavior when a clarification requires an authoritative decision.
LEAD
Manager / Lead
Sees where SDD adds value: ambiguity is surfaced before implementation, not after coding starts.
One story. Same clarification decisions. Different value for each Scrum role.
Observed in the Todo pilot
Notes: Use this slide when someone asks "what is in it for my role?" — the same four decisions land differently for each seat on the team.

## Slide 12
SDD Todo Pilot • Scrum Team Perspective
12
Mapping ADO Stories to SDD Features
Evidence first, rule second — derive the mapping from the work rather than prescribing a fixed relationship
OBSERVED IN PILOT
1 story → 1 feature
the default
US-904672 Improve Todo List UX & Pagination
→
specs/003-todo-list-ux-improvement
Use as the default when the story represents one cohesive, independently understandable and testable capability.
OBSERVED IN PILOT
Many stories → 1 feature
shared capability
US-900332 Complete a Todo + US-900328 Delete a Todo
→
specs/002-todo-lifecycle-operations
Use only when the stories form one coherent capability and are aligned to the same delivery window.
RECOMMENDED • NOT OBSERVED
1 story → many features?
the guardrail
Do not start by forcing one broad story across several SDD features.
If define-behavior / clarify reveals independently deliverable capabilities: return to refinement → split the ADO story → create clearer feature boundaries.
Manager-ready rule: ADO stories remain planning / assignment units; SDD features group behavior only when reasoning about it together adds value.
Notes: Feature folder names come from the pilot repo (specs/001…004). Column 3 was not exercised in the pilot — it is a recommendation, and the slide labels it as such.

## Slide 13
SDD Todo Pilot • Scrum Team Perspective
13
Multi-Developer SDD: Ownership & Branching
Keep normal ADO and Git responsibilities; use the specification as a shared behavioral baseline
Todo Lifecycle Operations Dev A → Complete a Todo • Dev B → Delete a Todo • one shared feature / spec
1. Clear ownership
ADO story → owned by the assigned developer.
Feature / spec → shared project artifact for the capability.
A developer may maintain the spec, but BA / PO / business stakeholders remain the authority for business behavior.
2. Branching strategy
Dev A and Dev B continue using normal feature branches.
Parallel work starts from the same reviewed / refined specification baseline.
Existing PR, rebase, merge and code-review practices remain unchanged.
Shared specification does not mean shared ownership of every task. ADO keeps individual assignment; the spec keeps both developers aligned on intended behavior.
Notes: Complete + Delete were implemented by two developers off one spec. Ownership and Git practice did not change; the spec was simply the shared baseline both started from.

## Slide 14
SDD Todo Pilot • Scrum Team Perspective
14
Multi-Developer SDD: Change & Conflict Handling
When parallel work exposes a gap, separate requirement change from normal Git conflict resolution
3. Change management
Developer finds a gap or change → classify the impact
BUSINESS BEHAVIOR
Clarification
→
BA / PO decision
→
Update ADO / AC
→
Update shared spec
→
Impacted tasks / tests / code
→
Notify affected developers
TECHNICAL ONLY
Engineering decision
→
Update plan / design if needed
→
Notify affected developers
→
Continue
4. Conflict mechanism
Code conflict — two developers changed overlapping code.
→ Resolve through normal Git merge / rebase / PR and review.
Behavior / spec conflict — developers interpret expected behavior differently.
→ Resolve expected behavior with BA / PO or technical owner → update shared baseline → align implementations.
Key distinction: Git conflict ≠ specification conflict. Resolve the behavior first when the disagreement is about what the system should do.
Notes: Two classification questions: is it business behaviour or technical only? and is it a code conflict or a spec conflict? Each routes to a different owner.

## Slide 15
SDD Todo Pilot • Scrum Team Perspective
15
What We Learned From the Todo SDD Pilot
Practical guidance for a Scrum team adopting SDD — based on what we observed, not framework theory
1
Use SDD selectively
Icon-only UI change showed that a simple, localized story can stay on the normal development path.
2
Clarify before coding
UX & Pagination surfaced four behavioral decisions before implementation started.
3
AI should expose gaps — not invent business behavior
Due Date & Overdue kept unresolved behavior as Outstanding Questions until the right stakeholder could decide.
4
Keep ADO authoritative
Business decisions and Acceptance Criteria remain in the team’s existing system of record; the spec stays synchronized.
5
A shared feature does not mean one developer
Complete + Delete can share capability context while ADO keeps separate story ownership and Git keeps normal collaboration.
6
Fit SDD into Scrum — don’t redesign Scrum around the tool
Use SDD around refinement and development where it adds value; keep existing planning, QA, PR and governance.
Notes: Six lessons, each tied to a specific story from the pilot rather than to theory.

## Slide 16
SDD Todo Pilot • Scrum Team Perspective
16
Future: Automating the ADO ↔ SDD Tool Loop
Not required now — documented so the end-to-end workflow is designed with automation in mind
CONCEPT • NOT IMPLEMENTED
1
ADO story tagged
SDD-Candidate → service hook / webhook fires
→
2
Fetch story
ADO REST API pulls title, description, AC, links
→
3
Generate spec draft
Run the tool’s specify step in a pipeline agent (Spec Kit via Copilot CLI today)
→
4
Open PR
spec.md on a feature branch, linked to the work item
→
5
Post questions
Outstanding Questions → ADO comments; PO answers in ADO
→
6
Sync & track
AC ↔ spec sync; Spec Status field updated
Tracking in ADO (proposed fields)
Spec Link — URL to the feature spec in the repo
Spec Status — Draft → Clarifying → Ready → Implemented
Open Questions count — surfaced from spec clarifications
Traceability — FR-xxx ids referenced in tasks, tests and PR
Guardrails to keep
ADO stays authoritative — automation drafts, humans decide
Business questions always route to a PO/BA; never auto-answered
Generated spec lands as a PR for review, never merged unattended
Tool-specific: with Spec Kit use Copilot Ask mode — Agent mode bypasses its governance
WORTH EXPLORING
A community ADO extension for Spec Kit already exists — github.com/pragya247/spec-kit-azure-devops (MIT). It syncs user stories and tasks from spec.md / tasks.md into ADO work items (Azure CLI auth, optional hook after task generation). Direction is spec → ADO, so it covers steps 4–6 above; steps 1–3 (ADO → spec) would still need building. Evaluate in Phase 2 — not endorsed yet.
Notes: Bijesh asked that automated ADO integration be documented, not built. This shows the loop, the tracking fields, and the guardrails. The community extension is a pointer only — it is not reviewed, not official, and pushes in the opposite direction (spec → ADO) from our primary loop; teams should explore it, not adopt it yet.

## Slide 17
SDD Todo Pilot • Scrum Team Perspective
17
Recommended Next Steps for Adoption
Pilot projects, success criteria, onboarding and an indicative timeline
NOW – SEP
Phase 0 • Prepare
Mani & Satish review vs. existing team approach — gaps, overlaps
Guidance document + short demo video of the Todo pilot
Starter templates for the chosen tool + suitability checklist
OCT (1 sprint)
Phase 1 • First real pilot
One project team, 2–3 SDD-Candidate stories
SPOC pairs with the team through refinement and sprint
Capture metrics and friction points
NOV – DEC (2–3 sprints)
Phase 2 • Expand & refine
2–3 teams, including one multi-developer feature
Refine mapping rule, timeline and change-management flow
Decide on ADO tracking fields; confirm the tool choice
Q1 2027
Phase 3 • Publish
Publish guidance for broader adoption
Teams self-onboard; SPOC office hours
Evaluate ADO ↔ SDD tool automation
Success criteria (measured per SDD story)
Material business questions surfaced before coding (target ≥ 1 per SDD story, 0 assumed by dev/AI)
ADO acceptance criteria updated for 100% of SDD stories before sprint commitment
Reopened / reworked stories lower than the team’s normal-path baseline
Story → Ready cycle stays within one refinement window; team rates the overhead as proportionate
Onboarding approach
1-hour walkthrough using this deck + demo video
Guidance doc with the Day −8 → Day +10 timeline
SPOC embedded for the first sprint, then office hours
Teams keep their own Scrum ceremonies unchanged
Notes: Dates are indicative. Phase 0 items map directly to Bijesh’s asks #1 and #2; Phase 1 is the "pilot team who comes forward" from the call.

## Slide 18
PILOT CONCLUSION
SDD is most useful as a selective reasoning layer inside the Scrum process we already follow.
The ask
1
Project teams
Volunteer a real team and 2–3 SDD-Candidate stories for the first pilot sprint in October.
2
Reviewers
Mani and Satish to compare this approach with the existing team practice and flag gaps and overlaps.
3
Everyone
Guidance document and short demo video follow this deck — use them to onboard, keep your Scrum ceremonies as they are.
Questions? Reach out to the EA GenAI team — Mahantesh Pujar (SDD / Spec Kit SPOC)
Notes: Close on the ask: real project teams should now validate and refine these practices on live stories.