RLLOT SDD Pilot

Manager Review — Approach, Execution Evidence, Problems Caught, and Learnings

Production Rollout Dashboard Modernization | GitHub Spec Kit / Spec-Driven Development Pilot

Core message This pilot is not a test of how quickly AI can generate code. It is a test of whether a high-level requirement can be converted into explicit, reviewable, traceable decisions before implementation—and whether those artifacts help reduce hidden assumptions and rework.

Status captured: 18 Aug 2026

Primary execution feature: 001 — Controlled Excel Import, Validation, and Active Dataset

# 1. Executive Summary

What was tested. A real RLLOT modernization requirement was used as a controlled Spec-Driven Development experiment. The target implementation is greenfield, but the existing dashboard and Excel process are used as domain evidence—not as a design template.

What happened. The workflow intentionally moved through discovery, constitution, specification, clarification, technical planning, cross-artifact review, and readiness gates before implementation. Those gates repeatedly exposed missing business rules, incorrect AI assumptions, and contradictions between artifacts.

Why Feature 001 took longer than expected. Feature 001 is the data foundation for every downstream dashboard feature and the first feature used to establish the SDD working model. The time was spent converting previously implicit Excel behavior into explicit rules, correcting generated assumptions, and establishing reusable architecture/testing patterns—not simply writing documentation.

Manager takeaway The most useful result so far is not the amount of Markdown produced. It is evidence that the workflow caught several issues before code generation: a wrong workbook model, unsafe planning defaults, incomplete normalization rules, and cross-artifact inconsistencies.

# 2. Pilot Objective and Framing

Evaluate the SDD / Spec Kit methodology on a real enterprise use case, not a toy example.

Observe the path from a high-level requirement to explicit specs, technical plan, tasks, implementation, and later requirement change.

Measure where human reasoning is still required instead of treating generated artifacts as authoritative.

Use the current RLLOT implementation as evidence of business behavior while allowing a better greenfield product/architecture to emerge.

Capture the journey, decisions, corrections, and effort so the learning can feed an organizational SDD guideline.

Working framing: Brownfield-informed discovery → greenfield reimplementation.

# 3. SDD Lifecycle Applied to RLLOT

| Stage | Purpose in this pilot |
| --- | --- |
| Discovery / evidence | Understand users, data, current behavior, constraints, and modernization problem without committing to implementation. |
| /speckit.constitution | Establish project-wide non-negotiable principles and governance. |
| /speckit.specify | Define Feature 001 in business/behavior terms, intentionally excluding implementation stack. |
| /speckit.clarify | Resolve ambiguous business and source-data behavior before technical design. |
| /speckit.plan | Introduce technical architecture, persistence, API, and test strategy using the clarified spec as source of truth. |
| Spec / plan review | Check that generated design did not contradict clarified requirements or stale legacy assumptions. |
| /speckit.checklist | Generate explicit readiness gates across spec, plan, research, data model, contracts, and constitution. |
| Readiness re-evaluation | Convert remaining reference deferrals into explicit rules and close cross-artifact gaps. |
| /speckit.tasks → /analyze → /implement → /converge | Next execution stages after final readiness review. |

# 4. What the SDD Gates Actually Caught

| Issue | Gate | What was found | Decision / correction | Why it matters |
| --- | --- | --- | --- | --- |
| Wrong workbook model | Clarify | AI initially reasoned as if there were six initiative workbooks. | Real model: one or more DR workbooks, each containing six required initiative sheets. | Would have produced the wrong import contract and validation design. |
| DR schema variation missing | Spec review / planning | Different DR workbooks can contain extra/variant columns. | Moved requirement into spec: semantic header mapping, no fixed-position or DR-specific parser. | Prevents fragile branch-per-DR implementation and silent column shifts. |
| Unknown status severity | Clarify | Fatal vs warning was unspecified. | Preserve raw value + non-fatal warning. | Maintains compatibility while adding visibility. |
| Unreadable workbook behavior | Clarify | Fail-fast vs collect-all was unspecified. | Collect diagnostics across batch, but block activation. | Better operator diagnostics without unsafe partial activation. |
| Duplicate Excel row number | Clarify | Could be treated as a unique key or deduplicated. | Keep all otherwise-valid rows + warning; Excel # is source/display metadata. | Avoids silently dropping legitimate business rows. |
| Plan contradicted clarification | Plan review | Plan proposed “keep first duplicate” and “retain last 100 imports”. | Corrected plan to follow clarified spec: keep all duplicates; retain all import-run records in V1. | Proved downstream AI output can override prior decisions unless reviewed. |
| Stale spec wording | Manual spec review | “One workbook per initiative” and “exactly six sheets” remained after correction. | Corrected to DR-workbook model and six required sheets; extra sheets permitted. | Shows artifacts can retain stale assumptions after automated edits. |
| Reference deferrals | Readiness checklist | Several FRs still said “approved reference interpretation” without concrete rules. | Derived explicit normalization, end-of-data, metric pairing, category, typo, and default rules. | Implementation can proceed from artifacts without reopening legacy code for every rule. |
| Cross-artifact gaps | Readiness checklist | Date fields, warnings-only activation, mid-commit failure, stale warning code, API/status mismatch. | Updated spec / data model / contracts / quickstart to align. | Reduces “correct in one document, wrong in another” risk. |

# 5. Key Feature 001 Clarification Decisions

| Decision area | Selected behavior | Reason |
| --- | --- | --- |
| Workbook model | One or more DR workbooks; every submitted DR workbook contains all six required initiative sheets. | Corrects the initial domain misunderstanding. |
| Missing required sheet | Record error, continue collecting diagnostics, fail complete batch at activation. | No partial activation; full diagnostic visibility. |
| Supported file type | .xlsx only for V1. | Matches current input and avoids unneeded legacy/macro format scope. |
| Unknown status | Retain raw value + non-fatal warning. | Compatibility with current behavior. |
| Formula cell | Read cached / last-computed value. | Matches current source interpretation. |
| Unreadable workbook | Record error, continue other workbooks, fail activation. | Separates diagnostics from activation safety. |
| Duplicate row # within sheet | Keep all valid rows + warning. | Row # is not application identity. |
| Same row # across DR workbooks | Accept both + warning. | Row numbers are source-local. |
| Invalid optional date | Set null + warning; retain row. | Avoid discarding otherwise valid business data. |
| Import concurrency | One active import; reject a second concurrent submission. | Simple, deterministic V1 safety. |
| Import-run history | Retain all import-run metadata/diagnostics in V1; no purge. | Operational audit only; not business trend history. |
| DR schema differences | One common header-driven pipeline; no DR-specific parser. | Makes variation a data/schema concern rather than code branching. |
| Multi-workbook aggregation | Merge rows per initiative while retaining DR/source provenance. | Supports organization-wide view and DR filtering. |
| Empty batch | Reject immediately with clear error. | Invalid request cannot produce an active dataset. |
| Additional non-required sheets | Permit/ignore; do not fail validation. | Required six-sheet contract does not mean “exactly six sheets”. |
| Duplicate DR identity | Reject workbooks that resolve to the same filename-derived DR identity within the batch. | Prevents duplicate DR contribution to merged dataset. |

# 6. Why the First Feature Took More Time

The implementation code is not the main source of elapsed time so far. The first feature is carrying three kinds of work at once:

Domain formalization — extracting rules that existed only implicitly in spreadsheets and Python behavior.

SDD process establishment — learning which gates are useful, what prompt/context belongs where, and how to review AI-generated artifacts.

Greenfield foundation — defining reusable ingestion, validation, persistence, diagnostics, activation, test, and API patterns that later features can reuse.

Recommended manager wording “Feature 001 is taking longer because it is the first feature and the SDD baseline. We are formalizing previously implicit rules and validating the workflow itself. The expectation is that later features reuse these decisions and patterns, so their discovery and setup overhead should be lower.”

# 7. What the Human Added vs. What AI Added

| Area | Role |
| --- | --- |
| AI / Copilot contribution | Generated candidate specs, questions, plan/data model/contracts, alternative product viewpoints, and readiness checks quickly. |
| Human contribution | Framed the problem, selected Feature 001, corrected factual/domain assumptions, decided severity/policies, distinguished legacy behavior from new requirements, challenged plan defaults, and approved or rejected changes. |
| Critical rule | Generated content is evidence/candidate reasoning until reviewed; it does not become project truth merely because it appears in spec.md or plan.md. |

Example answer if asked “What wrong AI assumptions did you catch?” The model initially misunderstood the workbook structure, later proposed planning defaults that contradicted clarified decisions, and initially did not account for DR-specific column variation. Those issues were corrected before implementation.

# 8. Current Readiness Status

Custom end-to-end readiness checklist generated across 70 checks spanning requirements, ingestion, diagnostics, activation safety, data model, API contracts, clarification traceability, constitution alignment, cross-artifact consistency, and edge cases.

First evaluation found major gaps, especially eight “approved reference interpretation” deferrals that were not explicit enough for deterministic implementation.

Re-evaluation reported 69 passed / 1 documented safe deferral after explicit rules and cross-artifact corrections were added.

Human review still performs a final compatibility check before task generation; a “green” generated report is not treated as automatic approval.

Examples of rules made explicit by the readiness gate: header detection, row/end-of-data rules, complete status and customer-approval normalization, metric Pre/Post pairing, category inheritance, explanation-header typo variants, metric missing-value behavior, warnings-only activation, transaction rollback, nullable dates, and API/data-model consistency.

# 9. What the Pilot Says About SDD So Far

| Type | Observation |
| --- | --- |
| Observed value | Moves ambiguity into visible review gates instead of allowing it to become hidden code behavior. |
| Observed value | Creates traceability from decision → spec → plan → data model/contracts → checklist → later tasks/tests. |
| Observed value | Makes legacy compatibility behavior explicit enough to test rather than relying on tribal knowledge. |
| Observed value | Provides a controlled place to challenge AI assumptions before implementation. |
| Cost / trade-off | The first feature has high up-front reasoning and artifact-review overhead. |
| Cost / trade-off | AI can create contradictions between artifacts or invent “reasonable defaults”; review remains necessary. |
| Cost / trade-off | Over-specifying low-risk details can create process drag; future guidelines should define which gates/checklists are mandatory by risk level. |

# 10. How This Should Scale to Later Features

Do not repeat the full project story in every prompt. Put project-wide rules in the constitution, feature behavior in spec.md, technical choices in plan.md, and execution work in tasks.md.

Reuse the ingestion/domain/persistence foundation established by Feature 001 instead of rediscovering it for every UI feature.

Use deeper clarification/readiness gates on high-risk or ambiguous features; use lighter gates on straightforward extensions.

After a working baseline exists, deliberately introduce a changed requirement and measure how spec, plan, tasks, code, tests, and converge output evolve. This is a key part of the pilot.

# 11. Immediate Next Steps

| Step | Action |
| --- | --- |
| 1 | Finish final human compatibility review of the corrected readiness artifacts. |
| 2 | Run `/speckit.tasks` and verify Setup / Foundational / User Story tasks are complete and correctly ordered. |
| 3 | Run `/speckit.analyze` before implementation and resolve any remaining spec-plan-task inconsistencies. |
| 4 | Run `/speckit.implement` for Feature 001 with representative/golden workbook tests. |
| 5 | Run `/speckit.converge` and record any spec/plan/task/code drift. |
| 6 | Capture actual implementation and rework time; compare with the up-front clarification effort. |
| 7 | Use the completed slice as the baseline for the manager’s future requirement-change experiment. |

# 12. Manager Cross-Questions — Short Answers

“Why so much time for one feature?”

Because Feature 001 is both the first implementation slice and the SDD baseline. The time is primarily being spent converting implicit behavior into explicit, testable decisions and establishing reusable foundations. Later features should reuse this work.

“Did Copilot generate all of this?”

Copilot generated candidate analysis and artifacts. Human review framed the problem, corrected wrong assumptions, chose policies, separated evidence from requirements, and rejected contradictory plan defaults.

“What did the gates actually prevent?”

Wrong workbook structure, unsafe duplicate handling, invented retention limits, incomplete normalization rules, stale spec wording, and cross-artifact inconsistencies were all caught before implementation.

“Why not just code and fix later?”

That would mainly test code generation. The SDD experiment is specifically measuring whether ambiguity and impact can be surfaced earlier and whether this reduces later rework.

“Is all this process required for every feature?”

No. The pilot is intentionally comprehensive. The final organizational guideline should scale the depth of clarification/checklists based on feature risk, ambiguity, and cross-cutting impact.

# Appendix A — Evidence Artifacts

| Evidence area | Artifacts |
| --- | --- |
| Discovery / current system | RLLOT_Dashboard_SDD.md; SPECKIT_extract_data.md; SPECKIT_build_rllot_dashboard.md |
| Greenfield exploration | 01-GREENFILED_EXPLORATION.md; alternate-product-concept.md; discovery vs implementation report.md |
| Execution guidance | RLLOT_SPECKIT_FEATURE_EXECUTION_PLAYBOOK.md |
| Journey / effort trace | RLLOT_SDD_JOURNEY_LOG.md |
| Execution problems / decisions | RLLOT_SPECKIT_EXECUTION_PROBLEMS_AND_DECISIONS.md |
| Manager speaking guide | RLLOT_MANAGER_UPDATE_AND_CROSS_QUESTIONS.md |
| Architecture evidence | RLLOT_Architecture_Decision_Record.md / .docx |
| Current Spec Kit artifacts | Feature 001 spec.md, plan.md, research.md, data-model.md, contracts/import-api.md, checklists/requirements.md, checklists/readiness.md |

# Appendix B — One-Line SDD Summary

SDD mindset for this pilot Use AI to broaden and accelerate reasoning, but make important behavior explicit in reviewable artifacts, challenge assumptions at each gate, and only let implementation proceed when the spec/plan/task chain agrees on what is being built and why.

# 12. Living Update — Readiness Gate Re-evaluation (18 Aug 2026)

Current status. The end-to-end readiness checklist was re-evaluated after closing the major specification and cross-artifact gaps. The reported result is 69 passed / 1 documented safe deferral, meaning the feature is close to task-generation readiness but still requires one final human compatibility review before /speckit.tasks.

Eight “approved reference interpretation” deferrals were converted into explicit rules in spec.md, covering header/end-of-data behavior, row interpretation, missing-value defaults, status normalization, Customer Approval normalization, metric pairing, category inheritance, explanation-header variants, numeric handling, and missing metric values.

Cross-artifact blockers were closed for warnings-only activation, activation rollback, nullable rollout date fields, duplicate-row warning terminology, duplicate filename handling, empty-sheet behavior, and first-run failure scenarios.

One checklist item remains classified as a safe deferral: the potentially unbounded nested errors[] / warnings[] payload on GET /import/{batchId}, documented as an exception in the API contract.

## Final Compatibility Review Still Required

Before generating tasks, the latest generated rules still need a short manual compatibility check against the approved extractor/reference evidence. Four areas were identified for verification:

Metric numeric parsing: ensure the new spec does not introduce string-to-number parsing that the approved extractor did not perform.

Excel row-number semantics: avoid adding a new “positive integer only” rule unless explicitly approved; preserve the real numeric-row behavior.

Header scan boundary: reconcile the source-document inconsistency around the first 10 vs first 11 rows and state one exact final rule.

Duplicate DR identity: retain the clarified filename-derived DR identity rule rather than reducing it to exact duplicate filename detection.

## Why This Matters to the SDD Pilot

Key learning. Even after a checklist reports near-readiness, automated gap-closing can introduce new behavior while trying to make requirements explicit. The human review therefore remains a deliberate SDD gate: generated artifacts are evidence and accelerators, not unquestioned authority.

## Document Maintenance Rule

This manager-review document is maintained as a living SDD pilot record. Material discoveries, clarification decisions, gate findings, corrections, readiness results, implementation outcomes, and requirement-change experiments should be added as they occur so the final review reflects the actual journey rather than a reconstructed summary.