## Slide 1
MANAGER DISCUSSION
How Should We Adopt Spec Kit in Existing Projects?
What we learned from the Todo pilot + real brownfield validation — and what managers need to standardize.
1 Fit inside Scrum
Keep ADO, refinement, sprint planning, QA and PR. Add SDD only where it improves clarity and execution.
2 Validate on real code
Todo established the model; Adaptive Workflow + DocNav exposed real brownfield constraints and questions.
3 Create repeatable guidance
Managers need confidence in setup, guardrails, checkpoints, ownership and feedback — not command knowledge.
Manager question: “How do I know the team is following the right discipline?”
Notes: Bijesh, I’m not going to walk through Spec Kit commands here. I want to answer the manager question: if an existing Scrum team starts using SDD, what changes, what stays the same, and how do we know they are using it with enough discipline?
We first learned the lifecycle on the Todo pilot. We then applied the approach on the Adaptive Workflow / DocNav brownfield work. That real project is where the important adoption questions became visible. The goal of this session is to turn those learnings into a repeatable manager guideline.

## Slide 2
Start from the process managers already know
SDD should strengthen selected points in the existing Scrum / ADO lifecycle — not create another delivery process.
ADO Story
→
Refinement
→
Sprint Planning
→
Development
→
QA / Review / PR
Where SDD helps
Before sprint commitment
Use structured specification/clarification to surface missing behavior, edge cases and material questions. Business decisions still go to BA/PO and ADO remains authoritative.
During development
Use the agreed intent to plan, break down work, analyze consistency, implement and converge — while keeping normal branch, test, review and PR practices.
Selective adoption: a simple/localized change can stay on the normal path; SDD is not mandatory for every story.
Scrum stays • ADO stays • BA/PO/QA roles stay • Git/PR stays
Scrum stays • ADO stays • BA/PO/QA roles stay • Git/PR stays
Notes: This is the first thing I would want a manager to understand. We are not proposing a separate SDD process or a separate SDD sprint.
The existing ADO story, refinement, sprint planning, development, QA, review and PR remain. SDD adds structured reasoning mainly in two places: during refinement, where ambiguity can be surfaced before commitment; and during development, where the reviewed intent is translated into plan/tasks and checked against implementation.
Also, it should be selective. The Todo pilot showed that some stories benefit from the additional structure and some small changes do not.

## Slide 3
What changed when we moved from Todo to a real brownfield feature
Real feature: submit a PDF from the existing Adaptive Workflow Engine to DocNav DEV.
Project Discovery
→
Constitution
→
Specify / Clarify
→
Plan / Tasks
→
Analyze
→
Implement
→
Converge
Brownfield context mattered
• Existing orchestrator/contracts had to be respected • Project/repository context had to be understood first • No orchestrator redesign was needed for the feature
Real execution mattered
• Workflow reached SubmitDocNavJob • Real Blob → DocNav path exposed configuration/auth/API issues • Build completed with 0 errors / 0 warnings
The important learning
The difficult part was not running commands. It was deciding what belongs in project guardrails, what belongs to the feature, and how findings should be handled.
This is the evidence the Todo-only pilot could not give us.
Notes: The Todo pilot gave us confidence in the basic lifecycle, but it was intentionally simple. The brownfield feature gave us the more useful evidence.
Before feature work, the existing project had to be understood: architecture, contracts, activity model and repository boundary. We then used the Spec Kit lifecycle on the DocNav job-submission feature without redesigning the orchestrator.
The implementation reached the actual SubmitDocNavJob path and the real DocNav DEV boundary. We encountered genuine configuration, authentication and API-integration issues. The build was clean and final convergence had no remaining findings. More importantly, the exercise exposed adoption questions that a toy project does not expose.

## Slide 4
The questions a project team will actually ask
These are the questions the manager guideline must answer before wider adoption.
1
Repository setup
Do we install/setup Spec Kit once for the repository, or separately for every project inside it?
2
Constitution
Should there be one Constitution or many? What belongs in it, and who owns changes?
3
Analyze findings
If Analyze exposes a gap, do we change the feature artifacts, code, or promote a reusable rule into the Constitution?
4
Testing defects
Does every bug found during unit/integration testing become a governance rule?
5
Approvals / gates
Why can implementation be blocked, who approves an exception, and how does the team know it is a deliberate guardrail?
6
Manager evidence
What should a manager review to know the process was followed without reading prompts, logs or every generated file?
Key distinction: recurring engineering principle → project guidance / Constitution; one-off feature decision or defect → keep it with the feature.
Notes: These are the questions I would expect from another project team, because we have already seen them in practice.
For example: repository-level setup versus per-project setup; one Constitution versus multiple; what governance actually means; what to do when Analyze finds something; whether a testing defect should change the Constitution; and why a mandatory rule can block implementation.
The guideline should make one distinction very clear: Constitution is for durable, reusable engineering guardrails. A feature-specific gap or a one-off bug should normally stay with the feature. If Analyze exposes a recurring architectural or engineering principle, that is when we consider promoting it into project guidance/Constitution through the agreed governance path.

## Slide 5
What I would standardize before asking teams to adopt it
Manager outcome: a lightweight operating guideline that creates confidence without turning SDD into bureaucracy.
1 Project baseline
Initialize at the repository/workspace boundary. Understand the brownfield project first. Maintain durable project guardrails and clear ownership.
2 Feature discipline
Start feature-level SDD only when a real requirement arrives. Use it selectively and keep business authority in ADO / BA / PO.
3 Checkpoints, not new meetings
Managers look for readiness, unresolved decisions, technical alignment and normal PR/review evidence — not command-by-command supervision.
4 Feedback loop
Capture recurring questions and successful patterns. Amend guidance only when the learning is reusable; avoid turning every issue into a rule.
Recommendation
Use the real brownfield experience + team questions to finalize the manager guideline, validate it with managers first, then expand to technical-team guidance.
The goal is not “everyone must use Spec Kit.” The goal is a repeatable, governed way to use SDD where it adds value.
Notes: If I were the manager, this is what I would want us to standardize before broader rollout.
First, a project baseline: repository boundary, project understanding, durable guardrails and ownership. Second, feature discipline: start the feature lifecycle when a real requirement arrives and use SDD selectively. Third, checkpoints: managers should not review every prompt; they should look for readiness, unresolved decisions, alignment and normal delivery evidence. Fourth, a feedback loop so recurring lessons improve the guideline without turning every bug into a rule.
My recommendation is to use the brownfield experience and the real questions from the project team to finalize this guideline, validate it with managers first, and then use a separate technical session for command-level execution and validation.