## Slide 1
Spec-Driven Development: From Trials to Team Guidance
FIDELITY
What it means, what we tried, and how teams can apply it in existing delivery work
FNF India | SDD / Spec Kit | Manager discussion
01
What is SDD?
Clarify the expected behavior, plan the change, implement it and review the result against the agreed intent.
Why this session?
Give managers a practical understanding of SDD and how to help their teams begin using it.
SDD supports the way teams deliver software; it does not replace Scrum, ADO or engineering judgment.

## Slide 2
Our SDD Journey: Parallel Explorations
FIDELITY
BMAD and Spec Kit were evaluated in parallel, building practical experience with SDD
FNF India | SDD / Spec Kit | Manager discussion
02
Starting point
AI-assisted coding and developer productivity.
BMAD track
Claims / CPS Docs rewrite: BMAD evaluated for existing-code work; Satish reported a positive result. BMAD is also used in Title Automation.
Spec Kit track
Todo sample: Spec Kit lifecycle on new code. Title Automation: DocNav feature using Spec Kit within existing workflow code.
What we share with teams
Practical guidelines, project examples and learnings to help teams choose and use SDD appropriately.
Parallel learning, not a sequence in which one framework replaced the other.

## Slide 3
SDD Validation: New and Existing Code
FIDELITY
Greenfield and brownfield experiences tested different aspects of SDD
FNF India | SDD / Spec Kit | Manager discussion
03
Greenfield — Todo application
• Built a sample application using Spec Kit
• Completed the SDD lifecycle
• Learned how specification, planning and implementation fit together
Brownfield — DocNav feature
• Extended existing Adaptive Workflow code
• Integrated with DocNav document submission
• Followed established contracts, architecture and dependencies
New work validates the lifecycle; existing code tests how SDD handles real constraints.

## Slide 4
Title Automation: The DocNav Feature
FIDELITY
Business project context and the specific work implemented using Spec Kit
FNF India | SDD / Spec Kit | Manager discussion
04
Title Automation
Broader project context. BMAD is also being used for work within this project.
Adaptive Workflow framework
Existing configurable workflow execution framework with established interfaces and activities.
Our DocNav integration
Added an activity to retrieve a PDF, submit it to DocNav, and handle the response and failures.
Our feature was brownfield work within existing code; the overall project need not be classified that way.

## Slide 5
We Already Have Scrum. Where Does SDD Fit?
FIDELITY
SDD adds clarity and engineering checks at selected points in the existing process
FNF India | SDD / Spec Kit | Manager discussion
05
ADO story
→
Refinement
→
Sprint planning
→
Development
→
Test / Review / PR
At refinement
Clarify expected behavior, assumptions and important edge cases.
During development
Plan, check consistency, implement and validate against the specification.
No separate SDD sprint • ADO remains • Use the right level of SDD for the story.

## Slide 6
What the Commitment Typing Team Asked
FIDELITY
Actual questions that emerged as the team started using Spec Kit hands-on
FNF India | SDD / Spec Kit | Manager discussion
06
Repository setup
Do we initialize Spec Kit separately for each project in a multi-project repository?
Constitution scope
Should we maintain one Constitution or multiple Constitutions?
Analyze findings
If Analyze identifies a gap, should we update the Constitution?
Testing defects
If unit/integration tests find bugs, should they go into the Constitution?
Governance
What does the Governance section of the Constitution mean?
Blocked implementation
Why is implementation blocked by Constitution rules, and who approves?
Hands-on usage → real questions → reusable adoption guidelines.

## Slide 7
What We Learned from Those Questions
FIDELITY
Practical guidance should distinguish reusable project rules from individual feature issues
FNF India | SDD / Spec Kit | Manager discussion
07
Reusable project guidance
• Decide the repo/workspace boundary
• Explain Constitution scope and ownership
• Use Analyze to surface important conflicts
• Keep durable engineering rules in the Constitution
Normal feature delivery
• Keep feature-specific gaps with the feature
• Fix and retest defects normally
• Resolve material conflicts with human owners
• Explain blocked checks before treating them as errors
A Constitution is not a place to record every bug or every feature decision.

## Slide 8
Before Adoption: Help the Team Get Ready
FIDELITY
Preparation and shared understanding should come before asking teams to implement
FNF India | SDD / Spec Kit | Manager discussion
08
01 Read the guidance
Understand the SDD lifecycle and purpose.
02 Explore examples
Review the Todo sample and available project examples.
03 Discuss questions
Capture the team’s own questions on setup, rules and analysis.
04 Understand the project
Review the existing code, interfaces and project constraints.
05 Choose suitable work
Select a bounded story where structured clarification helps.
Start with understanding and a suitable example—not a list of commands.

## Slide 9
How a Team Can Apply SDD
FIDELITY
Use the existing Scrum/ADO process and add structure where it helps
FNF India | SDD / Spec Kit | Manager discussion
09
1 Choose a story
Agree scope and business intent.
2 Specify + clarify
Resolve important ambiguity and edge cases.
3 Plan + check
Check the approach against existing code and project rules.
4 Implement
Build within existing code and contracts.
5 Review + test
Review against the spec; test thoroughly.
6 Capture learning
Update reusable guidance where needed.
Review the code against the agreed specification; then test it thoroughly.

## Slide 10
What Do Developers and Managers Gain?
FIDELITY
Separate what the team delivers from what managers can review
FNF India | SDD / Spec Kit | Manager discussion
10
Development team — outputs
• Agreed requirements and expected behavior
• A plan for the selected change
• AI assistance where useful
• Code reviewed against the specification
• Tests completed; defects fixed and retested
Managers — visibility and control
• What was agreed before development?
• What changed, and why?
• Does the code match the agreed behavior?
• What was reviewed and tested?
• Who owns unresolved decisions?
Potential speed from AI still depends on thorough review and testing; no quantified benefit is claimed.

## Slide 11
What Managers Can Review — and What Still Needs Work
FIDELITY
Use normal project review questions; distinguish developer, QA and manager needs
FNF India | SDD / Spec Kit | Manager discussion
11
Questions managers can ask now
• Is the agreed behavior clear?
• Does the code match what was agreed?
• Were important gaps or exceptions resolved?
• What testing and review were completed?
Questions needing further input
• Manager: how to assess team adoption?
• QA: how do tests trace to the specification?
• Project: who approves rules and exceptions?
• Team: what guidance needs refinement?
The real questions collected so far are mainly developer questions; QA and manager FAQs are not yet complete.

## Slide 12
From Experiments to Reusable Guidelines
FIDELITY
Share real experience and improve the approach as more teams begin using it
FNF India | SDD / Spec Kit | Manager discussion
12
What we tried
BMAD on Claims/CPS Docs; Spec Kit on Todo and a DocNav feature; BMAD also used in Title Automation.
What we learned
Lifecycle fit, constraints of existing code, and questions from real hands-on adoption.
What we can share
Guidelines, sample work and real questions; improve these with manager and QA feedback.
Next: refine guidance using real team experience before expanding adoption.