SDD / GitHub Spec Kit
Usage Guidelines

Manager-aligned pilot guidance for existing Scrum / Azure DevOps teams

Reference implementation: Todo application pilot
Updated: 21 September 2026

Status Pilot guidance pending validation with real project teams. This document is not an organization-wide mandate or SLA.

# 1. Purpose and Positioning

These guidelines describe how Spec-Driven Development (SDD), using GitHub Spec Kit as the current reference implementation, can fit inside an existing Scrum delivery model. The intent is not to replace Scrum, Azure DevOps (ADO), refinement, Sprint Planning, Git, pull requests, testing, or existing role responsibilities.

Core principle ADO remains the system of record for User Stories, Acceptance Criteria, estimates, sprint, state, ownership and delivery tracking. SDD artifacts support requirement clarity, technical reasoning and implementation.

# 2. Pilot Context: Existing Todo Application

The pilot used an existing basic Todo application that could create and view Todo items. We used this working application as a brownfield reference/baseline and introduced additional capabilities through a normal Scrum process.

Create and View Todos formed the initial working baseline.

Additional User Stories were created and managed in Azure DevOps.

Stories were refined before Sprint Planning.

SDD was applied selectively where it could add useful reasoning or clarification.

Implementation continued through normal sprint development, branches, reviews and testing.

The Todo application is a controlled reference for learning the operating model; it does not represent the full complexity of a production brownfield system.

# 3. Where SDD Fits in Scrum

Recommended pre-sprint flow:

ADO User Story  →  Backlog Refinement  →  Assess SDD Suitability  →  Specify / Clarify
→  Resolve Decisions with BA/PO  →  Update ADO/AC  →  Update Spec  →  Ready for Sprint Planning

During refinement, SDD can help expose ambiguity, missing edge cases, dependencies and behavioral decisions. If a material business question is unresolved, the story should not be treated as SDD-assisted ready merely because a specification exists.

After sprint commitment / assignment:

Plan  →  Tasks  →  Analyze  →  Implement  →  Converge  →  Test / Review / PR

# 4. Selective SDD - Not Every Story

SDD should be selected based on the story and expected value, not applied mechanically to every backlog item.

| Story characteristic | Suggested approach | Reason |
| --- | --- | --- |
| Medium/high complexity, ambiguity, behavioral edge cases | SDD-assisted | Clarification and structured reasoning can add value. |
| Related stories forming one coherent capability | Consider shared SDD feature | Shared behavior/reasoning may be useful while keeping ADO story visibility. |
| Very small/localized change | Normal development is valid | Avoid process/document overhead where it adds little value. |

# 5. Requirement Authority and Clarification

The authoritative requirement comes from the approved project source, normally the ADO User Story, Acceptance Criteria and decisions from the appropriate business/product stakeholders. AI may identify gaps and phrase questions, but it must not invent business behavior.

Use /speckit.specify to structure the behavior from the authoritative story/context.

Use /speckit.clarify when ambiguity or missing decisions need to be surfaced.

Post material business questions back to the corresponding ADO User Story for BA/PO/business resolution.

Record the authoritative decision in ADO/Acceptance Criteria as appropriate, then align the specification.

If nobody in refinement knows the answer, preserve it as an Outstanding Question rather than guessing.

Asynchronous clarification An unanswered question can remain explicitly visible in the specification (for example, under Outstanding Questions), be surfaced to ADO, answered asynchronously by the appropriate stakeholder, and then reflected back into both the authoritative requirement and supporting spec.

# 6. Actual Pilot Evidence - UX & Pagination

The UX & Pagination story demonstrated the strongest refinement value. The original story was understandable, but clarification exposed behavior that still required explicit decisions before implementation:

Page size: 10 items.

If completing or deleting the last item leaves the current page empty: automatically move to the previous page.

Pagination indicator: show current page and total pages.

Invalid page values (beyond last, zero or negative): clamp to the nearest valid page.

Key learning The important outcome was not that Spec Kit generated another document. SDD improved the quality of the refinement conversation before coding started.

# 7. Spec Kit Commands in the Delivery Journey

Commands should be shown and used as part of the actual development journey, not treated as a separate command-by-command process.

| Intent | Spec Kit reference | Typical timing |
| --- | --- | --- |
| Define expected behavior | /speckit.specify | Refinement |
| Resolve ambiguity | /speckit.clarify | Refinement |
| Technical design | /speckit.plan | After sprint commitment / assignment |
| Implementation breakdown | /speckit.tasks | After sprint commitment / assignment |
| Pre-implementation consistency | /speckit.analyze | Sprint execution |
| Implementation | /speckit.implement | Sprint execution |
| Post-implementation alignment | /speckit.converge | Sprint execution |

Do not add extra prompts, documents or process steps simply because they are possible. If the standard command and existing context produce a useful result, keep the workflow simple. Enhance the prompt or process only when a demonstrated gap requires it.

# 8. User Story ↔ Spec Kit Feature Mapping

| Mapping | Guidance | Example | Rule |
| --- | --- | --- | --- |
| 1 User Story → 1 feature | Default / preferred | UX & Pagination | Use when the story is cohesive and independently understandable/testable. |
| Multiple related User Stories → 1 feature | Allowed | Complete + Delete → Todo Lifecycle Operations | Use only when the stories form one coherent capability and retain ADO visibility. |
| 1 User Story → multiple features | Discouraged | Broad Due Date capability | Return to refinement and split the broad story when it contains independently valuable capabilities. |
| Simple User Story → no SDD feature | Valid | Icon/text-only localized change | Use normal development when SDD adds little value. |

A Spec Kit feature is a supporting development artifact. It does not replace the ADO User Story as the planning, estimation, assignment and sprint-tracking unit.

# 9. Multi-Developer Operating Model

SDD should fit normal team development rather than introduce a separate collaboration model.

ADO continues to own User Story assignment and delivery tracking.

Developers continue to use normal feature branches, pull requests, reviews, merge/rebase practices and daily Scrum coordination.

A specification belongs to the feature/capability and can be a shared behavioral baseline for developers working on related stories.

Start parallel work from the same reviewed/refined specification baseline where practical.

A physical code conflict is resolved through normal Git practices.

A semantic/specification conflict is resolved with the appropriate business or technical authority, followed by alignment of the shared baseline and impacted work.

# 10. Handling Change During the Sprint

Specifications are allowed to evolve. Do not blindly regenerate every artifact after every change.

Business behavior change: clarify → BA/PO decision → update ADO/AC → update shared spec → update impacted tasks/tests/code → notify affected developers.

Technical-only change: engineering decision → update plan/design if needed → notify affected developers → continue.

Propagate only to impacted artifacts and implementations.

# 11. Roles and Authority

| Role | Responsibility in SDD-assisted delivery |
| --- | --- |
| PO / Business | Owns business intent and authoritative behavioral decisions. |
| BA | Supports refinement, requirement clarity and Acceptance Criteria; helps resolve/surface business questions. |
| Developer | Uses SDD where appropriate, maintains development artifacts, identifies gaps, implements and keeps changes aligned. |
| QA / Tester | Uses clarified behavior and Acceptance Criteria to support validation; raises gaps rather than assuming behavior. |
| Scrum Master / Manager | Keeps normal Scrum flow and team coordination; SDD does not create a separate delivery process. |

# 12. What the Todo Pilot Proved - and Did Not Prove

The pilot provided useful evidence for the operating approach:

SDD can fit within normal ADO/Scrum refinement and sprint execution.

Clarification can expose missing behavioral decisions before coding.

Selective usage is more appropriate than forcing SDD onto every story.

User Story-to-feature mapping can remain traceable without tightly integrating ADO APIs initially.

The pilot did not prove:

Organization-wide time or productivity savings.

Full parallel multi-developer behavior in a complex production project.

All brownfield dependencies, legacy constraints or cross-team integration scenarios.

That every User Story or every project should use SDD.

# 13. ADO → Spec Kit Integration - Reference Capability and Extension Model

The pilot also explored a lightweight integration between Azure DevOps and Spec Kit. The purpose is to reduce manual copying while preserving the existing project operating model. This is one workable reference solution, not a mandatory organization-wide process. Projects may adopt, extend or omit integration behaviors based on their own workflow and governance.

## 13.1 Validated Pilot Capability

The Todo pilot validated the following integration path:

Start from an existing ADO User Story rather than creating the business requirement inside Spec Kit.

Use the Azure CLI with the Azure DevOps extension and the developer’s existing organizational authentication to read the selected work item.

Use the custom /ado-import Agent Skill to bring the selected ADO User Story into the local repository as structured requirement context, preserving the ADO Work Item ID for traceability.

Continue with the normal Spec Kit engineering journey: Specify → Clarify → Plan → Tasks → Analyze → Implement, as appropriate for the selected story/capability.

Use the custom /ado-clarification-sync capability to surface material clarification decisions/questions to the corresponding ADO User Story Discussion where useful. ADO remains the authoritative business/backlog record.

## Reference flow

One-time developer onboarding → Select relevant ADO User Story ID(s) → Import ADO context → Define / Clarify → Record material decisions/questions in the relevant ADO story → Establish reviewed specification baseline → Continue normal development, QA, Git and PR flow.

## 13.2 One Story, Multiple Stories and Feature Boundaries

The integration should not force a one-to-one mapping when the product behavior does not justify it. A developer or team may select one story, or selected related stories, as input to refinement. The team still decides the appropriate specification boundary using the mapping guidance in Section 8.

One cohesive User Story can normally map to one Spec Kit feature.

Multiple related User Stories may contribute to one coherent feature/specification when their behavior belongs together; each source ADO story must remain traceable.

A broad story that contains independently valuable capabilities should normally return to refinement rather than being mechanically split by the tool.

The planned enhancement to /ado-import is to accept selected IDs in one invocation (for example: /ado-import 123 456 789). This is an extension direction, not a requirement to download an entire sprint.

## 13.3 Capability Status

| Status | Capability | Guidance |
| --- | --- | --- |
| Validated | ADO → local import and Work Item traceability | Available in the Todo pilot through Azure CLI / Azure DevOps extension and the custom /ado-import Agent Skill. |
| Partially validated | Clarification generation and feedback → ADO Discussion | Clarification content can be generated and prepared for the corresponding ADO User Story. Automated posting to the ADO Discussion is still being validated; do not present the end-to-end post-back as complete until the REST POST succeeds reliably in the developer environment. |

## 13.4 Tooling and Developer Experience

The pilot implementation uses Azure CLI + the Azure DevOps extension as the connectivity layer because MCP is not currently the selected path for this experiment. The custom Agent Skills sit around standard Spec Kit rather than modifying the core Spec Kit skills. The intended adoption model is: platform/EA maintains the reusable integration capability; a project configures its ADO context; each developer completes prerequisites/authentication once and then works primarily through the exposed commands.

Prerequisites are installed/validated once per developer environment; they should not be rechecked for every User Story request unless execution reports a missing dependency or authentication problem.

ADO organization/project configuration should be centralized at project level rather than duplicated or hard-coded independently in every skill.

Credentials/PATs must not be stored in repository configuration. Authentication remains developer/environment specific.

If distributed through the EA Marketplace as a Copilot plugin, installation should make the approved Agent Skills available to the developer; project teams should not need to recreate the skills manually.

### 13.4.1 One-Time Developer Onboarding

Each developer should complete the ADO connectivity setup once per workstation/user profile. Normal story-by-story usage should not require repeating organization/project configuration. Re-authentication may be required when the developer’s corporate Azure CLI session expires.

Install Azure CLI and the Azure DevOps extension as workstation prerequisites.

Authenticate with the developer’s approved corporate identity using az login.

Configure the project ADO defaults once using az devops configure --defaults organization="<ADO_ORGANIZATION_URL>" project="<ADO_PROJECT>".

Verify the saved configuration with az devops configure --list and perform a simple read test against an accessible work item.

Keep organization/project values project-configurable. Do not embed credentials, PATs or other secrets in Agent Skills or source control.

#### Recommended bootstrap approach

For project onboarding, provide a repository bootstrap script such as scripts/setup-ado.ps1. The script can validate Azure CLI availability, install or validate the Azure DevOps extension, configure the project defaults, verify authentication and run a basic ADO connectivity check. This gives developers one repeatable setup command while keeping the reusable Agent Skills independent of credentials.

After onboarding, the normal developer experience should remain lightweight: select the required ADO User Story ID(s) → run /ado-import → continue with the standard Spec Kit workflow. Setup checks should run again only when the environment reports a missing dependency, configuration problem or authentication failure.

## 13.5 Project-Selectable Extensions

The current pilot should not be presented as the only possible integration model. Depending on project feedback and governance, the same integration layer can be extended later. These are options, not baseline requirements:

Publish or link the reviewed specification and supporting artifacts from ADO.

Create selected ADO Tasks from an agreed implementation breakdown, if the project wants task-level synchronization.

Synchronize selected task/User Story status transitions where that adds value.

Support automatic closure rules, PR/commit linking or other traceability automation.

Read later BA/PO answers from ADO and reconcile them into the local specification for asynchronous clarification round trips.

## 13.6 Community Reference vs Pilot Direction

The community pragya247/spec-kit-azure-devops approach was reviewed as a reference. Its demonstrated direction is primarily to synchronize Spec Kit artifacts such as spec.md/tasks.md toward Azure DevOps. The Todo pilot requirement starts from an existing ADO User Story and brings that context into the local SDD workflow. Therefore the community approach is useful reference material, but it is not treated as a drop-in fit for the pilot requirement.

## Positioning for project teams

This integration is an optional, extensible bridge between ADO and the SDD engineering workflow. It does not require teams to replace their current Scrum, refinement, work-item, Git, QA or pull-request practices. Start with the validated minimum, gather project-team feedback, and extend only where a concrete need is demonstrated.

# 14. Recommended Next Step

Validate this operating model with a small number of real project teams inside their normal mixed sprints. Keep the existing Scrum/ADO process, select suitable stories, capture evidence, and refine the guidance based on actual project experience.

What ambiguity or dependencies were discovered before coding?

What changed in ADO/Acceptance Criteria because of clarification?

Was the SDD overhead manageable for the story?

Did Analyze/Converge expose useful alignment issues?

How did developers, BA/PO and QA experience the workflow?

What happened when multiple developers or shared components were involved?

# 15. One-Page Quick Reference

Before Sprint Planning Start from the authoritative ADO User Story. Refine normally. Assess whether SDD adds value. If selected, Specify and Clarify. Resolve material business questions with BA/PO, update ADO/AC, align the spec, and only then treat it as ready.

During the Sprint Use Plan → Tasks → Analyze → Implement → Converge as needed. Continue normal branches, PRs, testing, review and Scrum coordination.

Always ADO is the system of record. AI assists; it does not invent business requirements. Use SDD selectively. Keep the process as simple as the real need allows.