## Slide 1
From Source of Truth to Implementation-Ready Requirement
What we gave Spec Kit, where it came from, and how the feature context was established
Project Constitution
Project-level engineering principles & guardrails
Existing Adaptive Workflow Codebase
WorkflowActivities contracts, patterns and project structure
DocNav Documentation
API/reference documentation used as external-service source of truth
Pilot Activity Requirement
Develop a locally testable external-service workflow activity
Input provided to /speckit.specify
Feature intent + relevant existing-project context + DocNav reference/source-of-truth context + pilot boundary
/speckit.specify
Generate spec.md
Review spec.md
Requirements / user scenarios / success criteria
/speckit.clarify
Resolve missing or ambiguous details
/speckit.plan
Technical plan aligned with constitution & project context
/speckit.tasks
Implementation-ready tasks
Pilot boundary
Local/no-network stub validation only. Production DocNav authentication, onboarding and consuming-team business logic are outside this demonstration.
Result: source-grounded requirement → reviewed spec → constitution-aligned plan → implementation-ready tasks

## Slide 2
Spec Kit Delivery Flow and Quality Gates
Separate the normal feature flow from the verification gates used before and after implementation
SPEC KIT FEATURE FLOW
/specify
Define & generate spec
/clarify
Optional requirement verification
/plan
Technical approach
/tasks
Implementation tasks
/implement
Generate implementation
QUALITY GATES
/speckit.analyze — BEFORE implementation
Checks Spec ↔ Plan ↔ Tasks for ambiguity, inconsistency and coverage.
/speckit.converge — AFTER implementation
Checks implementation alignment against Spec + Plan + Tasks.
Actual pilot evidence
Analyze found G1 requirement-to-task coverage gap → task corrected → Analyze rerun → gap remediated.
Final validation
Implement generated code → Converge reported no remaining identified gaps → build succeeded → local stub test succeeded.
Think of the gates as checkpoints around implementation:
Analyze → Implement → Converge
Feature flow drives delivery; quality gates verify coverage and alignment at key checkpoints.