## Slide 1
Developer Flow — Using Spec Kit Inside Our Existing Scrum Process
Start from the ADO User Story. Use SDD selectively during refinement and development; the existing project process remains intact.
BEFORE SPRINT
DURING SPRINT
ADO User Story
Authoritative requirement
Refinement
BA / PO / Dev
Assess SDD
Use only if it adds value
Requirement Context
Refined story file / project context
Specify → Clarify
Surface gaps / questions
Resolve & Update ADO
BA/PO decision → AC/spec aligned
Ready for Sprint Planning
Requirement decisions resolved; supporting spec is ready.
Plan
Technical approach
Tasks
Story-oriented breakdown
Implement
Code + tests
Converge
Check implementation vs intent
PR / QA
Normal project controls
Architect Guidance — Requirement Input
Do not repeat a long User Story inline with /speckit.specify. Keep the refined requirement in a project file/context and use that as the working input.
Developer Guardrail
ADO remains the system of record. AI can identify ambiguity and propose questions, but it must not invent the business decision.
Simple/localized story? Normal development without Spec Kit is valid.

## Slide 2
Developer Team Model — Mapping, Parallel Work & Convergence
Keep stories independently implementable for parallel development; share Spec Kit context only when the stories form one cohesive capability.
Default Mapping
1 User Story → 1 Spec Kit feature Preferred when the story is cohesive and independently testable.
Related Stories
Multiple User Stories → 1 feature only when they share one cohesive capability and common reasoning.
Parallel-Work Rule
Structure stories as independent, non-overlapping work with clear ownership and minimal implementation overlap.
Shared Feature Context — when appropriate
spec.md + plan.md + tasks.md
Developer A — US1: Complete Todo
Own ADO story → branch → implement → tests → PR
Developer B — US2: Delete Todo
Own ADO story → branch → implement → tests → PR
Integrate the In-Scope Changes
Normal merge / rebase / PR process
Feature-Level Converge
Run after the in-scope implementations are integrated; validate the combined result against the shared feature intent.
If Dev A finishes first: Do not block the normal PR flow. The shared feature is simply not fully converged yet.
If Converge finds a gap: Update only the impacted spec/tasks/tests/code and re-check alignment.