## Slide 1
From Source of Truth to Implementation-Ready Requirement
What we gave Spec Kit, where it came from, and how the feature context was established
Project Constitution
Project-level engineering principles & guardrails
Existing Adaptive Workflow Codebase
WorkflowActivities contracts, patterns and project structure
DocNav Documentation
API/reference documentation used as external-service source of truth
Pilot Activity Requirement
Develop a locally testable external-service workflow activity
Input provided to /speckit.specify
Feature intent + relevant existing-project context + DocNav reference/source-of-truth context + pilot boundary
/speckit.specify
Generate spec.md
Review spec.md
Requirements / user scenarios / success criteria
/speckit.clarify
Resolve missing or ambiguous details
/speckit.plan
Technical plan aligned with constitution & project context
/speckit.tasks
Implementation-ready tasks
Pilot boundary
Local/no-network stub validation only. Production DocNav authentication, onboarding and consuming-team business logic are outside this demonstration.
Result: source-grounded requirement → reviewed spec → constitution-aligned plan → implementation-ready tasks

## Slide 2
Spec Kit Core Flow and Quality Gates
Core delivery commands are separated from optional / verification quality gates
SPEC KIT CORE DELIVERY FLOW
/specify
Define requirement & generate spec
/plan
Generate technical implementation plan
/tasks
Create implementation- ready tasks
/implement
Generate implementation
QUALITY / VERIFICATION GATES
/clarify — requirement verification
Optional: detects missing / ambiguous requirement details before planning.
/analyze — pre-implementation
Checks Spec ↔ Plan ↔ Tasks for ambiguity, inconsistency and coverage.
/converge — post-implementation
Checks implementation alignment against Spec + Plan + Tasks.
How the gates fit around the core flow
Specify → [Clarify if needed] → Plan → Tasks → [Analyze] → Implement → [Converge]
Actual pilot evidence
Clarify resolved requirement questions. Analyze found G1 → corrected and rerun. Converge reported no remaining identified gaps.
Core flow drives delivery; Clarify, Analyze and Converge provide verification at different checkpoints.