## Slide 1
SDD Adoption in a Brownfield Project
Two rollout choices within the existing SDLC
START WITH THE EXISTING APPLICATION
Baseline current behavior, architecture and regression tests. Apply SDD to changes—not a rewrite.
OPTION 1
Full-team adoption
Coordinated transition across the project
BA / PO • Architecture • Development
QA • Operations
One agreed SDD workflow across active work, with aligned specs, reviews and delivery gates.
OPTION 2
Phased adoption
PROPOSED START
01
Development first
Pilot one module: specs, coding tasks, code review and unit / regression tests.
02
Broader delivery
Extend to requirements, architecture, QA / UAT, release and operations.
03
Scale across teams
Review quality, rework and adoption effort; then standardize and expand.
Trade-off
Faster consistency; more upfront change and training.
Why start here?
Lower disruption; expand using evidence from the pilot.
AZURE DEVOPS
Start: link work items ↔ specs ↔ tasks ↔ PRs ↔ tests
Target: automated evidence, gates and dashboards