## Slide 1
GREENFIELD | Starting SDD in a new application
Recommended team playbook — grounded in our .NET 8 + React + SQL Server Todo pilot
HOW A TEAM STARTS
1
Select one bounded ADO story
BA/PO confirms intent and acceptance criteria.
2
Initialize Spec Kit + draft constitution
Agree stack, architecture, testing rules; tech lead reviews.
3
Specify → Clarify
Resolve edge cases and ambiguous behavior with the owner.
4
Plan → Tasks → Analyze
Review design, dependencies, test tasks and contradictions.
5
Implement → Test → PR
Review AI-generated code; use normal CI, QA and Scrum gates.
CHALLENGE → OUR GUIDANCE
Vague requirements / AI assumptions
Use clarify questions and owner decisions before coding.
Too much documentation for small changes
Pilot bounded stories; use proportionate planning and reviews.
Specs drifting from ADO or code
Link ADO story ↔ Git specs ↔ PR; reconcile approved changes.
Unverified productivity claims
Capture effort, rework, defects and tooling overhead in pilot.
WHAT WE HAVE: Todo CRUD + enhancement experiments • Spec Kit lifecycle experience • Greenfield developer guide
Adoption recommendation: begin with one selected story; guidance is working practice, not approved enterprise policy.

## Slide 2
BROWNFIELD | Introducing SDD into an existing enterprise project
Discovery-first team playbook — informed by Adaptive Workflow / DocNav reference work and Todo change experiments
HOW A TEAM STARTS
1
Choose a small change + repo boundary
Confirm ADO scope, affected projects and owning team.
2
Read-only discovery first
Trace entry points, contracts, dependencies and baseline tests.
3
Draft / validate constitution
Reflect actual architecture; do not invent legacy rules.
4
Specify → Clarify → Plan → Analyze
Check impact on existing features, interfaces and tests.
5
Implement only after review
Run regression, code review, CI and required approvals.
CHALLENGE → OUR GUIDANCE
Large multi-project repos / context limits
Scoped discovery, code navigation, context notes; optional filtered Repomix.
Unknown dependencies / breaking changes
Map callers, APIs, shared models; risk-based regression checklist.
Changing already-specified behavior
Use living-spec revision, addendum or separate change spec with traceability.
Tools and governance uncertainty
Community extensions only after vetting; human approvals remain mandatory.
WHAT WE HAVE: Adaptive Workflow / DocNav placeholder/reference activity • Brownfield guide • spec-evolution & dependency examples
Boundary: DocNav production integration and enterprise-wide gains are NOT validated; test approach with selected teams.