RLLOT SDD Pilot - Short Progress Report

Day 1 to Current Status | 19 Aug 2026

Objective: Evaluate GitHub Spec Kit / SDD on a real RLLOT modernization feature and capture how requirements, gates, implementation, and requirement changes behave.

| # | Stage | One-line Summary |
| --- | --- | --- |
| 1 | Existing System Discovery | Reverse-engineered the current Excel -> Python -> JSON -> static HTML flow and captured the important rollout business rules and constraints. |
| 2 | Greenfield Product Exploration | Used the existing application as evidence, challenged legacy assumptions, and explored alternative product/UX directions before locking the new solution. |
| 3 | SDD Constitution | Created the project-wide SDD principles and corrected AI-generated assumptions that would have unnecessarily locked the new product to the old UX. |
| 4 | Feature 001 - Specify | Defined Controlled Excel Import, Validation and Active Dataset as the first vertical feature without putting implementation technology into the specification. |
| 5 | Clarification Gate | Resolved ambiguous behavior such as DR workbook structure, unknown statuses, duplicate row IDs, empty batches, extra sheets, duplicate submissions, formula values, and failure handling. |
| 6 | Technical Plan | Generated and reviewed plan.md, research.md, data-model.md, API contracts and quickstart artifacts, then corrected several compatibility assumptions against the real extractor behavior. |
| 7 | Readiness Checklist Gate | Used the checklist as a pre-task quality gate, found many specification/plan inconsistencies, and resolved the blocking items before allowing task generation. |
| 8 | Tasks + Analyze | Generated dependency-ordered implementation tasks and ran cross-artifact analysis, which exposed missing fields, ownership gaps, duplicate responsibilities and other issues before coding. |
| 9 | Implementation | Implemented the feature from the approved tasks, including ingestion, normalization, validation, persistence, APIs, last-known-good safety and compatibility tests. |
| 10 | Convergence | Post-implementation convergence found real specification drift in migration, normalization and row-handling behavior; additional convergence tasks were executed until the feature matched the approved artifacts. |
| 11 | Real DR Workbook Validation | Testing with an actual DR workbook exposed a physical worksheet-name mismatch that synthetic/compatibility fixtures had not revealed. |
| 12 | Requirement Change Loop | Instead of patching code directly, the issue was taken back through specification -> clarify -> plan -> checklist so the real workbook evidence became an explicit SDD requirement. |
| 13 | Revised Readiness Gate | The post-change checklist initially exposed 20 open delta items; after resolving hard and soft blockers it reached 93 passes with only the already accepted safe deferral remaining. |
| 14 | Current Status | The revised specification and planning artifacts are aligned and the feature is ready to continue with /speckit.tasks -> /speckit.analyze -> /speckit.implement -> /speckit.converge for the new revision. |

Key SDD takeaway for manager: The pilot showed that Spec Kit is not just code generation; its main value is making assumptions, changes, gaps and implementation drift visible before and after code is written.