## Slide 1
We Already Have Scrum. Where Does SDD Fit?
A practical view from the Todo pilot — for teams that already work comfortably with ADO, Scrum, Git and testing
ADO Story
→
Refinement
→
SDD can help here
Clarify behavior before commitment
→
Sprint Planning
→
SDD can help here
Plan, implement and check alignment
→
Test / Review / PR
Scrum stays. ADO stays. Git/PR stays. BA/PO/QA roles stay.
The question is not “How do we replace Scrum with SDD?” It is “Where can SDD reduce ambiguity and rework inside the Scrum process we already use?”
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 1

## Slide 2
What Actually Changes for My Team?
Very little in the delivery process — SDD adds structured reasoning at selected points
What we already do
ADO User Story ↓ Backlog Refinement ↓ Sprint Planning ↓ Development ↓ Testing / Review / PR
For an SDD-selected story
ADO User Story ↓ Refinement + structured Specify / Clarify ↓ Story becomes ready ↓ Sprint Planning ↓ Plan / Tasks / Analyze / Implement / Converge ↓ Testing / Review / PR
No separate SDD sprint. No replacement for ADO. No requirement to use the full SDD path for every story.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 2

## Slide 3
Why Would I Use It? — One Real Todo Example
US-904672 • Improve Todo List UX & Pagination
OBSERVED IN PILOT
The story looked understandable
Clean Todo list CRUD actions Pagination Pending / Completed states At first glance, a developer could start coding.
SDD clarification exposed gaps
What is the page size? What happens if Delete/Complete leaves the current page empty? What should page 0 / negative / beyond-last do? What pagination information is shown?
Decisions became explicit
10 items per page Move to previous page when required Clamp to nearest valid page Show current page + total pages
Pilot learning: SDD changed the quality of the conversation before coding — not just the number of documents generated.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 3

## Slide 4
What Does Each Role Get From SDD?
Same Scrum roles — clearer information at the point each role needs it
Developer
Less guessing before coding. Raises gaps instead of silently choosing behavior. Todo reference: UX/Pagination: last-item-on-page behavior clarified before implementation.
BA
AI-assisted questions can expose missing business behavior. Todo reference: Due Date: unresolved overdue behavior remains an Outstanding Question.
QA / Tester
Clarified behavior becomes concrete test scenarios earlier. Todo reference: Pagination: page 0, negative and beyond-last now have expected behavior.
PO / Business
Keeps authority over material business decisions. Todo reference: Outstanding question → PO/business answer → ADO/AC → spec update.
Manager / Lead
Can apply SDD selectively where the expected value is higher. Todo reference: Icon-only UI change stays normal development; complex stories can use SDD.
AI assists. It does not become the BA, PO, tester or architecture authority.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 4

## Slide 5
Do I Need SDD for Every Story? — No.
Use it where structured reasoning adds value; keep simple work simple
Good SDD candidate — UX & Pagination
Why? • Multiple behavior scenarios • Missing edge-case decisions • CRUD + pagination interaction • Clear QA implications Result: four important decisions were made explicit before implementation.
Normal development — Replace Action Text with Icons
Why not full SDD? • Localized UI change • Expected behavior already clear • Low reasoning value from a full feature specification Result: normal development is the proportionate path.
During normal refinement, the team makes a lightweight suitability decision — not another approval workflow.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 5

## Slide 6
What If Nobody in Refinement Knows the Answer?
US-904674 • Due Date & Overdue Tracking
OBSERVED + REVIEW REFINEMENT
Dev + BA
Gap found
→
spec.md
Outstanding Question
→
ADO Story
Question visible
→
PO / Business
Authoritative answer
→
ADO / AC
Decision recorded
→
Spec
Decision synchronized
→
Ready
Proceed
Real Todo example: “When exactly does a calendar due date become overdue?” was retained as an Outstanding Question rather than guessed.
Rule: a material unanswered business question remains open until the appropriate stakeholder decides it.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 6
Mani / Satish review: approach aligned; asynchronous stakeholder clarification was the key operating-model refinement.

## Slide 7
What Will I Actually Do on an SDD-Selected Story?
Same Scrum journey — now showing who acts, when SDD helps, and when the developer consumes the refined specification
BEFORE SPRINT PLANNING
ADO Story
Existing requirement Who: BA / PO
→
Refinement
Discuss story + assess SDD Who: BA + Dev + team
→
Specify / Clarify
Structure behavior + surface gaps Who: AI assists; team reviews
→
Business Decision
Resolve material questions Who: BA / PO / stakeholder
→
ADO + Spec Ready
Record decision + synchronize Who: Team readiness
→
Sprint Planning
Estimate / commit Who: Existing Scrum team
IN SPRINT
Plan
Technical approach
→
Tasks
Implementation breakdown
→
Analyze
Pre-code consistency
→
Implement
Build the story
→
Converge
Intent ↔ code check
→
QA / Review / PR
Existing completion flow
Developer consumes the reviewed/refined story + supporting spec after sprint commitment; unresolved material business questions should not be silently assumed.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 7

## Slide 8
Multi-Developer SDD: Ownership & Branching
Keep normal ADO and Git responsibilities; use the specification as a shared behavioral baseline
Todo Lifecycle Operations
Dev A → Complete a Todo • Dev B → Delete a Todo • Shared feature/spec
1. Clear Ownership
ADO story → owned by the assigned developer. Feature/spec → shared project artifact for the capability. A developer may maintain the spec, but BA/PO/business stakeholders remain authority for business behavior.
2. Branching Strategy
Dev A and Dev B continue using normal feature branches. Parallel work starts from the same reviewed/refined specification baseline. Existing PR, rebase, merge and code-review practices remain unchanged.
Shared specification does not mean shared ownership of every task. ADO keeps individual assignment; the spec keeps both developers aligned on intended behavior.
MODEL TO VALIDATE WITH REAL PROJECT TEAMS
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 8

## Slide 9
Multi-Developer SDD: Change & Conflict Handling
When parallel work exposes a gap, separate requirement change from normal Git conflict resolution
3. Change Management
Developer finds a gap or change ↓ Classify the impact BUSINESS BEHAVIOR Clarification → BA/PO decision → update ADO/AC → update shared spec → identify impacted tasks/tests/code → notify affected developers. TECHNICAL ONLY Engineering decision → update plan/design if needed → notify affected developers → continue.
4. Conflict Mechanism
CODE CONFLICT Two developers changed overlapping code. → Resolve through normal Git merge/rebase/PR and review. BEHAVIOR / SPEC CONFLICT Developers interpret expected behavior differently. → Resolve expected behavior with BA/PO or technical owner as applicable → update shared baseline → align implementations.
Key distinction: Git conflict ≠ specification conflict. Resolve the behavior first when the disagreement is about what the system should do.
MODEL TO VALIDATE WITH REAL PROJECT TEAMS
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 9

## Slide 10
How Should My ADO Story Map to SDD?
Use the simplest mapping that preserves story ownership, capability cohesion and sprint clarity
One Story → One Feature
Todo example: US-904672 — Improve Todo List UX & Pagination A substantial, independent behavior with its own clarification decisions. Preferred/default mapping when the story stands on its own.
Related Stories → One Feature
Todo example: 900332 Complete + 900328 Delete → Todo Lifecycle Operations Valid when stories form one coherent capability and remain separately visible/testable in ADO.
Simple Story → No SDD Feature
Todo example: Replace Todo Action Text with Icons Small/localized change with little extra reasoning value. Normal development is a valid outcome.
If one broad ADO story reveals multiple independently valuable capabilities during clarification, return to refinement and consider splitting the ADO story first.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 10

## Slide 11
What We Learned So You Don't Have to Rediscover It
Pilot-earned guidance for another Scrum team
1
Don't use SDD for every story.
Icon-only change showed that simple work should stay simple.
2
Clarify before coding where possible.
UX/Pagination exposed four decisions before implementation.
3
Never let AI invent missing business behavior.
Due Date kept unanswered behavior as Outstanding Questions.
4
Keep ADO authoritative.
Business decisions / Acceptance Criteria remain visible in the existing work system.
5
A shared feature does not mean one developer.
Complete + Delete can share capability context while ADO keeps separate ownership.
6
Don't redesign Scrum around the tool.
SDD should fit into refinement and development with minimum process disruption.
These are working pilot conclusions — real project teams should validate and refine them.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 9
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 10
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 11

## Slide 12
If Your Team Tries SDD Next Sprint...
Start small, stay inside normal Scrum, and use the pilot material so the team does not have to rediscover the same lessons
1. Pick one suitable story
Choose a story with meaningful ambiguity, business rules, dependencies, cross-component impact or risk.
2. Get lightweight support
Use the SDD Operating Guide, Todo worked example, one-page quick reference and short walkthrough. Initial teams can use mentor support.
3. Run the normal sprint
Refine → Sprint Planning → Development → QA → PR remain. Apply SDD only to the selected story where it adds value.
4. Capture what happened
What was clarified? What overhead appeared? What rework was avoided or not avoided? What should the team change next time?
PROPOSED VALIDATION
Selected real teams → approximately 2–3 normal sprint cycles as a starting proposal → refine guidance from evidence. Exact cadence is to be validated, not treated as an SLA.
We are not asking teams to replace Scrum with SDD. We are testing where SDD can make the Scrum work we already do clearer before we code.
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 11
SDD / Spec Kit Todo Pilot • Scrum Team Perspective • 12