# GitHub Spec Kit — Developer Onboarding Guide

Brownfield / existing enterprise repositories | Practical setup, commands, prompts and validation

Audience: Developers and technical leads. This is a recommended pilot workflow, not a mandatory organization-wide process.

# 1. Before setup: inspect the existing application

Identify the target repository, solution/project, feature owner and user story.

Review README, solution structure, architecture diagrams, existing activity/service interfaces, API contracts and coding standards.

Check branch strategy, build/test commands, security constraints and existing PR approvals.

For a monorepo, agree where shared guidance and feature specs belong; avoid creating competing constitutions without a team decision.

Choose one manageable enhancement. Capture the expected behavior and acceptance criteria before generating code.

# 2. Prerequisites and installation

Have VS Code, Git, GitHub Copilot Chat, Python uv/uvx (per the installation method) and access to the existing repository. Verify tool versions against your organization’s approved setup.

uv tool install specify-cli --from git+https://github.com/github/spec-kit.git

specify init --here --ai copilot

Run these in a terminal from the intended repository root. Review generated files and Git changes before committing. CLI flags and templates can vary by installed version; check specify --help if needed.

# 3. Commands in Copilot Chat

The following /speckit.* commands are entered in GitHub Copilot Chat, not PowerShell.

| Order | Command | Purpose | Developer check |
| --- | --- | --- | --- |
| 1 | /speckit.constitution | Agree engineering rules and non-negotiable project constraints | Review constitution against existing architecture, security and coding standards |
| 2 | /speckit.specify | Write feature behavior, scope and acceptance criteria | Review spec.md with BA/PO and technical owner |
| 3 | /speckit.clarify | Surface unanswered business/technical questions | Record decisions from authorized owners; do not assume |
| 4 | /speckit.plan | Describe implementation within the current codebase | Review interfaces, dependencies, error handling and testing approach |
| 5 | /speckit.tasks | Generate implementation work items | Check ordering, scope, test coverage and task size |
| 6 | /speckit.analyze | Check consistency across specification, plan and tasks | Resolve material gaps before coding |
| 7 | /speckit.implement | Execute tasks with AI assistance | Review each code change; build and run tests |

# 4. Example prompts for a brownfield integration

## Constitution

/speckit.constitution
Review the existing repository architecture, standards, test conventions and security controls. Preserve current contracts and project structure; do not introduce unrelated changes.

## Specify

/speckit.specify
Add a DocNav job submission activity to the existing Adaptive Workflow framework. Describe inputs, outputs, retries, failures and acceptance criteria. Do not redesign the orchestrator.

## Clarify

/speckit.clarify

Example clarification: On retry with the same idempotency key, submit a fresh DocNav job or reuse an earlier result? The responsible architect/service owner must decide; an AI recommendation is not an approval.

## Plan

/speckit.plan
Use existing .NET / Azure Durable Functions conventions, activity interfaces, registry and error handling. Identify minimal file changes and a test strategy. Preserve existing behavior.

## Tasks, analyze, implement

/speckit.tasks
/speckit.analyze
/speckit.implement

Run each command separately, inspect the generated artifacts, and correct problems before proceeding.

# 5. Optional commands and local variations

Use /speckit.checklist to examine requirements quality if supported by your installed version. Some organization-specific environments also expose /speckit.converge for a final alignment check; verify whether it is installed before relying on it. /speckit.taskstoissues is an optional GitHub-issues workflow, not an Azure DevOps synchronization command.

# 6. Validation and definition of done

Review the final specification and decisions with relevant stakeholders.

Build the affected projects and run unit/integration tests where environments are available.

Check that only intended files/contracts changed; inspect errors, logging, security and retries.

Compare the implemented behavior with the acceptance criteria and specification.

Use existing pull-request, review, QA and deployment approval controls.

Record limitations honestly (for example, an unavailable external API or incomplete end-to-end testing).

# 7. Suggested pilot outputs

Repository setup, project principles, feature specification, clarification decisions, plan, tasks, reviewed code changes, test evidence and a short list of adoption learnings.

# 8. Common brownfield pitfalls

Starting with commands before understanding the existing codebase.

Treating generated specifications as approved requirements.

Letting AI modify unrelated projects or shared contracts.

Using one generic Constitution for several unrelated projects without reviewing scope.

Assuming successful build means integration or end-to-end testing is complete.

Reference: GitHub Spec Kit repository — https://github.com/github/spec-kit