RLLOT SDD Pilot - Journey Timeline

10 Aug 2026 to 19 Aug 2026

Purpose: Short manager-facing record of how the RLLOT Spec Kit / SDD pilot progressed from discovery to real-workbook validation.

| Date | Stage | Few words on what happened |
| --- | --- | --- |
| 10 Aug | Pilot started | Framed RLLOT as an SDD experiment; began current-system/business-rule discovery. |
| 11 – 12 Aug | Current system understood | Captured Excel -> Python -> JSON -> static HTML flow and key rollout behavior. |
| 13 – 14 Aug | Greenfield exploration | Explored product from multiple viewpoints; current dashboard treated as evidence, not target UX. Captured important business rules, normalization logic, metrics handling, and existing constraints. |
| 17 Aug | Feature 001 definition & gates | Constitution/specification/clarification/planning/checklist work progressed; assumptions were challenged and corrected. |
| 18 Aug | Readiness -> implementation -> convergence | Readiness reached 69 pass / 1 safe deferral; compatibility corrections, tasks, implementation and convergence exposed further drift. |
| 19 Aug | Real workbook validation, Real data & runtime verification, New learning captured, | Real DR workbook exposed physical sheet/header assumptions; returned the finding to the spec instead of code-only patching. Real workbook imported; API/SQLite data reviewed; source-to-target correctness verification started. Repeated ETA headers exposed another missing source rule; lesson: review legacy code + representative real data + stakeholder rules before finalizing ingestion specs. |

Current takeaway: The pilot moved from discovery -> explicit specification -> quality gates -> implementation -> convergence -> real-data feedback. The biggest learning is that AI-generated artifacts still require human validation against real business evidence.