## Slide 1
What We Learned From the Todo SDD Pilot
Practical guidance for a Scrum team adopting SDD — based on what we observed, not framework theory.
1
Use SDD selectively
Icon-only UI change showed that a simple, localized story can stay on the normal development path.
2
Clarify before coding
UX & Pagination surfaced four behavioral decisions before implementation started.
3
AI should expose gaps — not invent business behavior
Due Date & Overdue kept unresolved behavior as Outstanding Questions until the right stakeholder could decide.
4
Keep ADO authoritative
Business decisions and Acceptance Criteria remain in the team's existing system of record; the spec stays synchronized.
5
A shared feature does not mean one developer
Complete + Delete can share capability context while ADO keeps separate story ownership and Git keeps normal collaboration.
6
Fit SDD into Scrum — don't redesign Scrum around the tool
Use SDD around refinement and development where it adds value; keep existing planning, QA, PR and governance.
Pilot conclusion:
SDD is most useful as a selective reasoning layer inside the Scrum process we already follow — real project teams should now validate and refine these practices.