## Slide 1
Implementing a Workflow Activity Using Spec Kit
Actual pilot flow — from activity requirement to implementation-ready tasks
Goal: Use Spec Kit to take a defined workflow activity requirement through specification, clarification, planning and task creation.
Activity Requirement
Define the change
/speckit.specify
Generate spec.md
Review spec.md
User stories, requirements & success criteria
/speckit.clarify
Validate gaps / answer questions
/speckit.plan
Generate technical implementation plan
/speckit.tasks
Generate tasks.md
What we reviewed before implementation
Specification: confirm the generated requirement/user-story content.
Clarification: answer questions where Spec Kit detects missing or ambiguous information.
Plan & tasks: confirm the technical approach and implementation work before coding starts.
Output of Slide 1: reviewed specification + technical plan + implementation-ready tasks

## Slide 2
Quality Gate → Implementation → Validation
Actual pilot flow — including the gap we identified and corrected before implementation
/speckit.analyze
Check spec / plan / task coverage
G1 Gap Found
Requirement not fully covered by tasks
Fix + Re-run
Update task coverage and analyze again
/speckit.implement
Implement approved spec / plan / tasks
/speckit.converge
Validate implementation against artifacts
Build + Local Test
Successful build + stub validation
What happened in our pilot
Analyze identified the G1 requirement-to-task coverage gap.
We corrected the task coverage and reran Analyze; the gap was remediated.
Implement generated the activity-related code and supporting files.
Converge reported no remaining identified gaps against spec, plan and tasks.
WorkflowActivities built successfully and the flow was validated locally with the no-network stub.
Demo boundary
Reference / local implementation
No production DocNav connectivity
No credentials or onboarding
No consuming-team business logic
Result: requirement → reviewed artifacts → quality gate → generated implementation → validated locally