## Slide 1
SDD in an Existing Project: Add It, Don’t Replace the Process
Our target is a practical adoption model for brownfield or greenfield teams already using Scrum and Azure DevOps.
EXISTING DELIVERY PROCESS — UNCHANGED
Requirement
ADO User Story
Refinement
Sprint Planning
Development
QA / Review
Release
WHERE SDD IS INTRODUCED
REFINEMENT
Assess SDD suitability Specify → Clarify
Unresolved business questions → BA/PO → update ADO/AC
DEVELOPMENT
Plan → Tasks → Implement → Converge
Normal branches • PRs • tests • Scrum coordination continue
Selective, not mandatory
Use SDD for stories where ambiguity, complexity or shared reasoning adds value. Small/local changes can follow normal development.
ADO remains authoritative
ADO continues to own the User Story, Acceptance Criteria, assignment, sprint/state and approved business decisions.
AI assists — people decide
Spec Kit can surface gaps and structure work. BA/PO/business resolves requirement decisions; QA and governance remain unchanged.
Result: teams can introduce SDD incrementally without redesigning their existing project delivery process.

## Slide 2
Pilot Outcome: A Practical Operating Model Is Established
Todo was used as a simple existing-application reference. The detailed demo and usage guide carry the implementation evidence.
1 WHAT THE PILOT SHOWED
Clarify before coding
UX & Pagination looked understandable, but SDD surfaced missing decisions: page size = 10, behavior when the last item on a page is removed, page indicator, and invalid-page handling.
Requirement handoff
ADO is the source. For Spec Kit, the refined requirement can be supplied through a project file/context rather than repeating a long requirement inline.
2 HOW A TEAM CAN WORK
Shared feature context when stories are cohesive
Dev A — US1 Independent story Branch • Test • PR
Dev B — US2 Independent story Branch • Test • PR
Integrate → Feature-level Converge
Parallel stories should be independently implementable, clearly owned and minimally overlapping. Default: 1 User Story → 1 feature; related stories may share one cohesive feature.
3 READINESS / NEXT
Established
Selective SDD flow Refinement + clarification Traceability model Multi-developer guidance Usage guide + demo
In progress
ADO extension / Azure CLI automation to reduce manual story handoff and improve traceability. Not a prerequisite.
Next
Validate with real project teams and refine the guidance using evidence from actual dependencies, parallel work and overhead.
Position: ready for real-project validation. ADO automation is the remaining exploration — not a blocker for using the operating model.